Ledger Intelligence for Enterprise Growth & Efficiency

Full Product Blueprint - v1.0

Parent company: Life is Eazi Global Enterprise

Full Product Blueprint — v1.0

Parent company: Life is Eazi Global Enterprise Prepared for: Peter Naetochukwu Ofielu

Purpose of this document: A complete, standalone blueprint of the LIEGE product —

vision, positioning, full feature set (current and future), technical architecture, phased build

roadmap, and a Phase 1 build spec detailed enough to hand directly to an AI coding

assistant (Claude Code or similar) to begin implementation on the eazibook codebase.

1. The Core Thesis

Nigerian SMEs have books. They don’t have a CFO.

Every existing bookkeeping tool in the Nigerian market — including most back-office-as-a

service offerings — is a passive ledger. It records what happened. It does not tell the owner

what to do next. Meanwhile, a Lagos boutique owner, an Enugu POS agent, and a Kano

transporter all make the same category of decisions every week — should I restock, should I

chase this debtor, can I afford this hire — with no data support at all, because the tools that

hold their financial data are dumb recorders, not advisors.

LIEGE is the intelligence layer that sits on top of the ledger and turns transaction data

into decisions. It is not a bookkeeping app. It is the brain that makes a bookkeeping app

(eazibook) worth paying for every month instead of just at tax time.

This is the same structural bet that made Ramp and Mercury outgrow “just another business

bank account” — they won not because they moved money better, but because they turned

the transaction stream into a live signal for spend control, cash runway, and growth

decisions. LIEGE applies that same bet to a market Ramp and Mercury will never seriously

enter: the Nigerian informal-to-formal SME transition.

Where LIEGE deliberately does NOT copy Ramp/Mercury/Revolut:

They built intelligence on top of corporate card spend data (US, banked, formal).

LIEGE builds intelligence on top of fragmented, partially-informal transaction data —

POS, bank transfer, cash, WhatsApp-negotiated invoices. The data layer itself has to be

built differently; this is the actual moat, not the AI layer on top.

They assume the user already has bookkeeping discipline. LIEGE assumes the user has

none, and the product’s first job is making bookkeeping happen at all (via

WhatsApp/voice capture) before intelligence can run on it.

Their monetization is float + interchange (banking economics). LIEGE’s monetization is

subscription + compliance-outcome pricing (see Section 7), because Nigerian SMEs

won’t hold deposits with a non-bank at scale, and interchange economics don’t work

the same way here yet.

They are English-only, Western-accounting-literate products. LIEGE is local-language

aware and literacy-flexible by design — voice notes in Pidgin/Igbo/Yoruba/Hausa are a

first-class input, not an accessibility afterthought.

2. Positioning Statement

For Nigerian SME owners who keep their books in their head, on paper, or nowhere at all,

LIEGE is the AI financial layer that turns raw transactions into bookkeeping, compliance

readiness, and growth decisions — automatically, in the owner’s own language, without

requiring them to become an accountant first.

One-line pitch for investors: “Ramp for a market that doesn’t have business bank

accounts yet.”

One-line pitch for SME customers: “Send us your sales and expenses however you

already track them. We’ll tell you what they mean and what to do next.”

3. System Architecture (Three Layers)

┌─────────────────────────────────────────────────────┐

│  LAYER 3: INTELLIGENCE (LIEGE proper)

│  Cash flow forecasting · Anomaly detection

│  Compliance risk flags · Pricing & margin advice

│  Credit-readiness scoring · Growth recommendations

├─────────────────────────────────────────────────────┤

│  LAYER 2: STRUCTURED LEDGER (eazibook core)

│  Chart of accounts · Invoicing · Payroll

│  Reconciliation · Reporting · Multi-entity support

│

│

│

│

│

│

│

├─────────────────────────────────────────────────────┤

│  LAYER 1: CAPTURE (the unglamorous but critical part) │

│  WhatsApp/voice ingestion · Receipt OCR · POS/bank    │

│  webhook ingestion · Manual entry fallback            │

└─────────────────────────────────────────────────────┘

The mistake most competitors make is building Layer 2 and assuming Layer 1 is “solved”

because the user will just type things in. For the Nigerian SME market, Layer 1 IS the

product for the first 6 months. Nobody sticks around for Layer 3 intelligence if Layer 1

capture is too much friction. Phase 1 of this blueprint is almost entirely Layer 1 + basic Layer

2.

4. Full Feature Set

4.1 Layer 1 — Capture (build first)

Feature Description Priority

WhatsApp ingestion bot

Owner forwards a photo of a receipt, a bank alert

screenshot, or a voice note describing a sale; bot

parses and logs it

P0

Voice-to-ledger

(Pidgin/Igbo/Yoruba/Hausa)

Speech-to-text tuned for Nigerian English/Pidgin

plus local language support, feeding straight into

transaction capture

P0

Receipt/invoice OCR Extract vendor, amount, date, category from

photographed receipts P0

Bank/POS statement

import

CSV/PDF upload parsing for common Nigerian

banks (GTB, Access, Zenith, Opay, Moniepoint,

Palmpay)

P1

Manual quick-entry Fallback UI for direct entry, optimized for one

thumb mobile use P0

Auto-categorization engine ML classifier assigns transactions to categories,

improves with correction feedback P1

4.2 Layer 2 — Structured Ledger (eazibook core, current build)

Feature Description Priority

Underlying accounting correctness, chart of

Double-entry ledger engine accounts P0

Invoicing & payment tracking Create, send, track paid/unpaid invoices P0

Payroll Staff records, salary runs, payslip generation P1

Reconciliation Match bank/POS transactions to ledger entries P1

Multi-entity / multi-branch

support For SMEs running more than one shop/location P2

Standard financial reports P&L, balance sheet, cash flow statement,

exportable P1

CAC/tax document generation Pre-filled forms for common filings P2

4.3 Layer 3 — Intelligence (the LIEGE brand proper)

Feature Description Priority

Cash flow forecast Projects 30/60/90-day cash position based on transaction

trends P1

Anomaly detection Flags duplicate payments, unusual spend spikes, missing

expected income P1

Compliance risk

radar

Tracks CAC renewal dates, tax filing deadlines, flags risk

before penalty P1

Debtor follow-up

engine

Identifies customers overdue on invoices, drafts follow-up

messages automatically P2

Margin & pricing

advisor

Flags when cost inputs rise faster than prices, suggests

price adjustments P2

Customer

concentration alert Flags dangerous revenue dependency on 1-2 customers P2

Inventory reorder

intelligence

For SMEs selling physical goods, predicts reorder timing

from sales velocity P3

Credit-readiness

score (LIEGE

Score)

Generates a lender-facing readiness report from ledger

health P3

Growth Anonymized peer comparison (“businesses like yours P3

benchmarking typically spend X% on logistics”)

AI CFO chat Conversational interface: owner asks “can I afford to hire

someone this month?” and gets a data-grounded answer P3

4.4 Ecosystem extensions (future products under the LIEGE/eazibook

umbrella)

These are NOT part of Phase 1 — listed here so the architecture doesn’t box them out later.

Product Description

LIEGE

Comply

Standalone compliance-as-a-service layer (CAC, tax, NDPR) sold to SMEs

not yet on eazibook

LIEGE Score B2B product licensing credit-readiness scores to microfinance

banks/lenders

LIEGE Alt

(restructured)

Diaspora-to-SME investment discovery layer — routes to already-licensed

investment vehicles, avoiding direct securities/crowdfunding regulation (see

compliance note below)

LIEGE Trade Vertical-specific AI agent for a single trade guild at a time (tailors, POS

agents)

LIEGE Voice

(consumer) Personal writing/voice-note-to-content tool, separate consumer product

Compliance note carried forward from earlier research: Any future product that lets

diaspora or public investors put money into Nigerian SMEs expecting a return falls under

SEC’s Crowdfunding Rules (₦100M minimum paid-up capital, SEC registration as an

intermediary). LIEGE Alt should be built as a referral/discovery layer to licensed vehicles, not

as a direct investment platform, unless full SEC crowdfunding intermediary registration is

pursued separately.

5. Technical Stack Recommendation

Chosen for speed of solo/small-team build, low infra cost, and compatibility with vibe

coding workflows (Claude Code).

Layer Recommendation Why

Frontend

(web) Next.js + Tailwind

Fast iteration, good AI-code

assistant support, SSR for low

bandwidth users

Mobile capture Progressive Web App first, not

native

Avoids app-store friction and update

lag for low-end Android users who

dominate the target market

WhatsApp

integration

WhatsApp Business API (via Meta

Cloud API or a provider like

Twilio/360dialog)

This is the primary capture channel

— treat it as core infra, not an add

on

Backend Node.js/TypeScript (Express or

Fastify) or Python (FastAPI)

Either works; pick whichever your

Claude Code sessions have been

most productive in so far

Database PostgreSQL

Relational integrity matters for

double-entry ledgers; use a proper

accounting schema (see 6.2)

OCR

Google Cloud Vision API or

Tesseract (self-hosted, cheaper

at scale)

Start with Cloud Vision for accuracy,

evaluate self-hosting once volume

justifies it

Speech-to

text

OpenAI Whisper (self-hosted or

API)

Best current option for Nigerian

English/Pidgin transcription

accuracy

Transaction

categorization

Start rule-based (keyword/vendor

matching), layer in a classifier

once you have labeled data

Don’t over-engineer ML before you

have real transaction volume

LLM layer

(Layer 3

intelligence)

Claude API (Sonnet for most

tasks, cheaper model for high

volume simple classification)

Structured output via JSON mode

for anomaly flags, forecasts,

recommendations

Hosting Railway, Render, or Fly.io to start;

migrate to AWS/GCP once scaling

Keep infra cost near-zero until

there’s paying usage

Payments/bank

data

Mono or Okra (Nigerian open

banking APIs)

For bank/POS statement import

automation once you’re past manual

CSV upload

6. Data Model Foundations

6.1 Core entities

Business (the SME account)

User (owner, staff, accountant — role-based access)

Transaction (the atomic unit — amount, date, direction, source channel, raw capture

reference)

Category (chart-of-accounts mapping)

Invoice / Bill

Contact (customer/vendor)

ComplianceEvent (CAC renewal, tax deadline — date, status, linked business)

IntelligenceFlag (output of Layer 3 — type, severity, linked transaction(s)/business,

recommendation text, status: new/acknowledged/resolved)

6.2 Why double-entry from day one

Even though Phase 1 is single-user-friendly and simple on the surface, the underlying

ledger must be true double-entry accounting from the first transaction. Retrofitting

proper accounting structure onto a “simple list of transactions” database later is expensive

and error-prone — this is where many informal bookkeeping apps hit a wall when they try to

add real financial reporting. Build debit / credit entries against a proper chart of accounts

even if the UI hides that complexity from the user.

7. Monetization Model

Tier

Price point

(illustrative)

What’s included

Free / Starter

₦0

Manual entry, basic categorization, single user,

capped transaction volume/month

Growth

₦5,000

₦15,000/month

Full WhatsApp/voice capture, invoicing, basic

Layer 3 flags (cash flow, compliance radar)

Pro

₦25,000

₦50,000/month

Full intelligence suite, multi-branch, payroll,

credit-readiness report generation

Compliance

outcome add

Flat fee per filing or

LIEGE Comply — priced on the value of not

missing a deadline, not just a subscription

on

% of penalty avoided

B2B licensing

(later)

Per-SME-scored fee

LIEGE Score sold to microfinance banks/lenders

as a due-diligence tool

Anchor pricing around what a manual bookkeeper/accountant currently costs an SME

(often ₦20,000–₦80,000/month for a part-time person) — LIEGE should price meaningfully

below that while doing more, which is the actual wedge.

8. Phased Roadmap

Phase 1 (0–3 months): Prove capture + basic ledger Get WhatsApp/voice capture

working reliably, basic double-entry ledger, manual entry fallback, simple categorization.

Goal: 20–50 real SME users (can include your own network) using it daily for actual

bookkeeping, even without any intelligence features yet.

Phase 2 (3–6 months): Structured ledger maturity Invoicing, reconciliation, basic

reporting (P&L, cash position). Goal: users trust the numbers enough to check them weekly,

not just dump data in.

Phase 3 (6–9 months): First intelligence features Cash flow forecast, compliance risk

radar, anomaly detection. This is where the LIEGE brand actually activates — market it as

“your books now think.” Goal: measurable retention lift vs. Phase 2 cohort.

Phase 4 (9–15 months): Growth intelligence + monetization Debtor follow-up

automation, margin advisor, credit-readiness scoring. Begin charging for Pro tier in earnest.

Explore B2B licensing conversations with 1-2 microfinance partners.

Phase 5 (15+ months): Ecosystem expansion LIEGE Comply as standalone, LIEGE Trade

vertical pilots, evaluate LIEGE Alt structure with proper legal review.

9. PHASE 1 BUILD SPEC — Ready to paste into Claude Code

(Everything below this line is written as a direct engineering brief. Paste it into your AI

coding session as-is to kick off implementation on eazibook.)

Project: eazibook Phase 1 — Capture + Core Ledger

Objective: Build the minimum system that lets a Nigerian SME owner log every sale and

expense with near-zero friction, stored in a proper double-entry ledger, viewable as a simple

running balance and category breakdown.

Scope for this phase — build ONLY this:

1. Auth & business setup

Simple signup/login (email or phone number based, since email adoption is

inconsistent among target users)

Business profile: name, type, currency (default NGN)

Support multiple staff users per business with role: owner / staff

2. Core ledger schema (PostgreSQL)

businesses , users , accounts (chart of accounts: assets, liabilities, equity, income,

expense — seed a sensible default chart for a small trading/service business),

transactions , transaction_entries (the actual debit/credit lines, each linked to

an account and a transaction), categories (a simplified user-facing label mapped

to one or more accounts ), contacts (customers/vendors)

Every transaction must resolve to balanced transaction_entries (debits =

credits) — enforce this at the application layer with a validation function before

commit

3. Capture channels — build in this order:

Manual quick-entry UI: a single-screen form — amount, direction (in/out), category

(dropdown from default chart), optional note, optional contact. Optimized for mobile,

large touch targets, minimal fields required.

WhatsApp ingestion (stub first, then real): Set up a webhook endpoint that

receives WhatsApp Business API messages. For a photo: queue for OCR. For a voice

note: queue for transcription. For text: attempt simple parsing (amount + keyword

category guess), fall back to “needs review” queue if parsing confidence is low.

Receipt OCR pipeline: on receiving an image, call Cloud Vision (or Tesseract if

going self-hosted from the start), extract candidate amount/date/vendor, create a

transaction in “pending review” status, notify the user via WhatsApp reply to confirm

or correct.

Voice transcription pipeline: on receiving a voice note, transcribe via Whisper, run

a simple extraction (amount, direction keyword like “sold”/“bought”/“paid”,

counterparty name if mentioned), create a “pending review” transaction, confirm via

WhatsApp reply.

4. Review queue

Any transaction created via OCR/voice with low confidence lands in a “needs review”

list in the web/PWA UI, editable before it posts to the ledger.

5. Basic reporting (read-only for Phase 1)

Running balance view

Category breakdown (this month vs last month, simple bar/list — no charting library

needed yet, a table is fine)

Transaction list with search/filter by date range and category

Explicitly OUT of scope for Phase 1 (do not build yet):

Invoicing/billing

Payroll

Any Layer 3 intelligence (forecasting, anomaly detection, compliance flags)

Multi-branch/multi-entity

Bank/POS statement import automation (manual CSV upload can be a stretch goal, not

required)

Success criteria for Phase 1:

A real business owner can log a full day’s transactions via WhatsApp voice note or photo

in under 2 minutes total

The ledger always balances (debits = credits enforced, no orphaned entries)

At least one pilot user (can be someone in your own network) uses it daily for 2

consecutive weeks without reverting to their old method (notebook/head/nothing)

Engineering notes for the AI coding assistant:

Prioritize correctness of the double-entry engine over UI polish — this is the foundation

everything else in the LIEGE roadmap depends on.

Keep the WhatsApp webhook handler decoupled from the OCR/transcription processing

(use a simple job queue, even an in-process one initially) so slow external API calls don’t

block message receipt.

Log every raw capture input (original image/audio/text) alongside the parsed

transaction, even after review/correction — this becomes training data for improving

auto-categorization in Phase 2+, and is also an audit trail.

Write the chart-of-accounts seed data now, even though the UI hides it — do not let

“category” become a flat unstructured string field anywhere in the schema.

10. What Makes This Defensible Long-Term

Not the AI. Anyone can call an LLM API. The moat is:

1. The capture layer working for a market with low smartphone/data reliability and

low bookkeeping literacy — this is genuinely hard and most well-funded competitors

won’t bother solving it properly for Nigeria specifically.

2. Proprietary transaction data accumulated over time across many Nigerian SMEs,

which makes the categorization and benchmarking features better than anything a

generic tool could offer.

3. Trust built through your own back-office/Brighterly-style client relationship

muscle — you already know how to hold a parent’s hand through a subscription

decision; the same instinct applies to holding an SME owner’s hand through their first

real bookkeeping habit.